## Slide 1
6-Week Portfolio Project Gantt Chart
Sprint Timeline & Deliverables

## Slide 2
6-Week Sprint Schedule
Week 1
Week 2
Week 3
Week 4
Week 5
Week 6
Setup & Planning
Design & Architecture
Hero & Navbar
Projects Gallery
About & Skills
Contact Form & Email
Testing & Polish
Deploy to Production

## Slide 3
Week-by-Week Breakdown
Week 1
✓ Create GitHub repo
✓ Initialize React project
✓ Set up dependencies
✓ Design architecture
Week 2
✓ Configure TailwindCSS
✓ Create Navbar component
✓ Build Hero section
✓ Add CTA buttons
Week 3
✓ Build Projects component
✓ Load projects.json
✓ Create ProjectCard
✓ Add tech filters

## Slide 4
Week 4-6 Breakdown
Week 4
✓ Build About section
✓ Create SkillsGrid
✓ Load skills.json
✓ Style components
Week 5
✓ Build ContactForm
✓ Set up EmailJS
✓ Form validation
✓ Success/error messages
Week 6
✓ Run Lighthouse audit
✓ Performance optimization
✓ Mobile testing
✓ Deploy to Vercel

## Slide 5
Key Milestones
End of Week 1
Project setup complete, architecture decided
End of Week 2
Hero section visible and styled
End of Week 3
Projects displaying with filters working
End of Week 4
About & Skills sections complete
End of Week 5
Contact form sending emails
End of Week 6
Live on production URL

## Slide 6
Weekly Time Commitment
Week 1
5-7 hours
Setup, planning, architecture
Week 2
8-10 hours
Create Navbar, Hero, styling
Week 3
8-10 hours
Projects gallery, filtering
Week 4
8-10 hours
About, Skills sections
Week 5
8-10 hours
Contact form, EmailJS
Week 6
6-8 hours
Testing, optimization, deploy
Total: 43-55 hours over 6 weeks

## Slide 7
Success Criteria
✅ All 6 sections working (Hero, Projects, About, Skills, Contact, Footer)
✅ Form submissions send emails successfully
✅ Mobile responsive on all devices
✅ Lighthouse score ≥ 85 (acceptable minimum)
✅ No console errors
✅ Code pushed to GitHub with clear commit history
✅ Live on Vercel or Netlify
✅ CMP 722 principles demonstrated in documentation